## Slide 1
Project Gantt Chart — 17 Jun to 30 Jun 2026
Bright Motors · Car Sales Analysis
17
18
19
20
21
22
23
24
25
26
27
28
29
30
Wed
Thurs
Fri
Sat
Sun
Mon
Tue
Wed
Thurs
Fri
Sat
Sun
Mon
Tue
Architecture diagram
Task 1 · Planning
Architecture diagram
Data cleaning (SQL)
Task 2 · Processing
Data cleaning (SQL)
Null handling & derived cols
Task 2 · Processing
Null handling & derived cols
Revenue & margin analysis
Task 3 · Analysis
Revenue & margin analysis
Regional analysis
Task 3 · Analysis
Regional analysis
Body style & transmission
Task 3 · Analysis
Body style & transmission
Mileage & condition
Task 3 · Analysis
Mileage & condition
Excel Analysis
Task 3 · Visualisation
Excel charts
Build Presentation
Task 4 · Presentation
Slide deck build
Review & corrections
Task 4 · Presentation
Review & corrections
Final submission
Task 4 · Delivery
Planning
Data processing
Analysis in Databricks
Visualisation
Presentation
Delivery